# Production-Readiness Assessment and Consolidated Plan

## Executive Summary

Current status: ~85% production ready with enterprise-grade security, multi-tenancy, and solid assessment workflows in place. Remaining gaps are concentrated in advanced analytics and scoring, export/reporting completion, removal of mock implementations, and final production hardening. Addressing the items below will close the gap to 100% readiness.

## Implementation Status (Consolidated)

### Fully Implemented

- Core user journey: Landing → Registration → Email Verification → Account Type Selection → Pricing by account type → Stripe payment → Dual onboarding (Business vs Consultant) → Dual dashboards → SetupGate (email → payment → onboarding → dashboard).

- Authentication & security: Magic-link email verification with Resend primary and SendGrid fallback, JWT with refresh rotation, 2FA (TOTP, QR, backup codes), device fingerprinting, session management, rate limiting.

- Multi-tenant RBAC: Tenant isolation for Business and Consultant, role-based permissions including facility-level, client management CRUD for consultants, white-label branding.

- Data infrastructure: PostgreSQL + Drizzle, complete schema across tenants/users/licenses/facilities/assessments/client orgs, perpetual license management, cloud storage connectors (S3, Google Drive, OneDrive, Dropbox, Azure).

- Additional platform features reported as complete: Facility management, license management flows, assessment workflow creation and progress tracking with question filtering, evidence management, responsive UX/PWA/WCAG/i18n, consultant client workflows.

### Partially Implemented

- Assessment full workflow: API routes, REC mapping, and dynamic question filtering exist; needs E2E validation and UI polish.

- Exports & reporting: Service structure present; needs full population of PDF/Excel/Word templates with live assessment data and white-label elements.

- Team management: RBAC basis exists; needs invitation flow and user management UI.

- Analytics: Widgets exist; needs real data integration and predictive insights.

- Intake, Q&A, analytics depth, export completion: Intake ~85% with validation gaps; Q&A ~75% with dependency handling; analytics ~70% with advanced algorithms pending; export ~60% template completion.

### Mock/Placeholder or Incomplete Elements

- Development/test artifacts: Mock Stripe webhook, test account setup script, console email fallback in dev, test-user bypass in rate limiting; some dashboard metrics use placeholder calculations; test data generators.

- Advanced capabilities not yet real: Advanced scoring algorithms, mock audit simulator, antivirus scanning mocked, portions of analytics dashboard use mock data, corrective-action tracking UI incomplete.

## Industry-Aligned Journey Verification

- Aligned: Pre-auth flow, account branching, Stripe payment, onboarding wizard (V1/V2 present), distinct Business/Consultant dashboards.

- Partial alignment: Email verification automation helper, pricing filter checks by account type, SetupGate edge cases.

- Gaps: Production Stripe keys in place of test mode, full rollout of advanced Onboarding V2 behind feature flag, expanded Consultant Client Portal features.

## Consolidated Phased Plan to Reach 100%

### Phase 1 — Critical Production Safety

Remove or gate mock payment features; disable test-user bypasses; validate email failover chain; enforce strict Stripe webhook validation; audit and remove dev-only endpoints.

### Phase 2 — Complete Assessment Workflow

Run E2E: Intake → REC mapping → Questions → Evidence → Scoring; validate dynamic question filtering; complete scoring engine with real R2v3 calculations; polish assessment UI; finalize evidence upload and organization.

### Phase 3 — Export & Reporting

Finish PDF executive summary and technical audit; Excel gap analysis; Word detailed findings; integrate white-label branding; enable email delivery of reports.

### Phase 4 — Team & Multi-User

Implement team invitations and management UI; facility-level assignment; consultant–client collaboration; activity logs and audit trails.

### Phase 5 — Analytics & Insights

Wire real data into widgets; activate predictive insights; add benchmarks, historical trending, and consultant analytics.

### Phase 6 — Production Hardening

Validate env vars and secrets; migration safety; monitoring and alerting; performance optimization; final security sweep.

Supplementary, file-specific execution notes: de-mock analytics and evidence services, implement advanced scoring service, complete export service templates, configure production Stripe route changes, toggle feature flags, and run full build + E2E/integration suites.

## Production-Readiness Checklist (Unified)

Environment configuration

- Production Stripe keys

- DB connection strings

- JWT secrets

- Email service

- Cloud storage credentials

Security hardening

- Remove all test users

- Configure rate limiting

- Tighten CORS

- Security headers

- Audit logging

Performance

- DB indexes

- Caching strategy

- Bundle size optimization

- CDN for static assets

Monitoring & observability

- Health checks

- Error tracking

- Performance monitoring

- Alert rules

Final validation

- Build artifacts and run E2E + integration suites prior to release.

## Risk and Gap Focus (Actionable)

- Mock artifacts in the request and payment paths risk revenue integrity; remove/gate immediately.

- Advanced scoring and analytics are required for credible insights; implement non-mock algorithms and live data pipelines.

- Export/reporting must output branded, data-complete deliverables; finish template population and delivery.

- Team management UX is needed to operationalize RBAC at scale; add invitations and management UI.

- SetupGate edge cases and pricing filters require verification to ensure consistent onboarding control.

## Current Readiness and Outlook

With the above phases executed, the application will close the remaining 15% gap to full production readiness. The architectural base is strong; the remaining work is focused, tractable, and largely concerns completing integrations, removing mock paths, and tightening production operations.

### Source Documents

Consolidated from both uploaded documents.